NTI Summer Training Program

Student Assignment

Assignment 3 - Essentials of Project Management & Project Management Planning and Scope

A practical written task to define project scope, plan execution, manage quality, and prepare professional delivery.

| Session | Session 3: Essentials of Project Management & Project Management Planning and Scope | Assignment Type | Individual Written Task |
| --- | --- | --- | --- |
| Assignment Title | Freelance Project Plan and Delivery Roadmap | Total Marks | 20 |
| Submission Format | Written document only - no audio or video | Suggested Length | 1-2 pages |
| Student Name | Osama ahmed | Student / User ID | 313513 |

Assignment Brief

One Practical Assignment

Choose a small freelance project related to your service. Create one written Project Plan and Delivery Roadmap that you could share with a client before starting the work. - Summarize the client requirement, project objective, measurable deliverables, assumptions, and what is in scope and out of scope. - Break the project into tasks, milestones, deadlines, dependencies, and one key risk with a practical mitigation action. - Add one client progress-update message plus a short quality, final-delivery, revisions, and project-closure checklist.

Required Written Submission

| Final Output | - Mini project plan: requirements, objective, scope, deliverables, tasks, milestones, and timeline. - One project risk with its mitigation action and one professional progress-update message. - Quality and delivery checklist covering review, testing, handoff, revisions, feedback, and closure. |
| --- | --- |

Evaluation Rubric - 20 Marks

| Criteria | Marks | What the trainer will check |
| --- | --- | --- |
| Requirements, scope, and deliverables | 5 | Project requirements are clear; scope boundaries and measurable deliverables prevent confusion and scope creep. |
| Tasks, timeline, and risk | 5 | Plan includes logical tasks, milestones, deadlines, dependencies, and a realistic risk response. |
| Communication, quality, and closure | 5 | Update message and checklist support professional execution, quality control, delivery, revisions, feedback, and closure. |
| Formatting and language | 5 | Submission is organized, concise, readable, and professionally written. |

Submission note: The assignment must be completed in writing only. Do not submit voice notes, videos, or presentation recordings.

## 1. Project Overview

Project Name: Small Business Website Development

Client Requirement:
The client needs a professional and responsive website for a small business. The website should present the company services, provide contact information, and allow visitors to easily understand the business and contact the company.

Project Objective:
The main objective is to design and develop a modern, responsive, and user-friendly website that works correctly on desktop, tablet, and mobile devices.

## 2. Project Scope

In Scope

- Website UI design and layout.

- Responsive design for desktop, tablet, and mobile.

- Home page.

- About Us section.

- Services section.

- Contact section.

- Contact form.

- Basic form validation.

- Navigation menu.

- Basic SEO setup.

- Testing on common browsers and screen sizes.

- Final deployment and handoff to the client.

Out of Scope

- E-commerce functionality.

- Online payment system.

- Mobile application.

- Advanced customer accounts and authentication.

- Hosting and domain costs.

- Major changes requested after final approval.

- Creating professional photos or videos for the client.

## 3. Assumptions

- The client will provide the company logo, text, images, and contact information before development starts.

- The client will provide feedback within the agreed timeline.

- The project will be completed based on the approved requirements.

- Major new features will be considered additional work and may require a new deadline and cost.

## 4. Measurable Deliverables

At the end of the project, the client will receive:

- A complete responsive business website.

- All agreed website pages and sections.

- Functional contact form with validation.

- Mobile, tablet, and desktop responsive layouts.

- Tested website on major browsers.

- Deployed live website.

- Final project files and basic handoff instructions.

5. Tasks, Milestones, and Timeline

| Task | Duration | Deadline | Dependency |
| --- | --- | --- | --- |
| Collect requirements and client materials | 1 Day | 1 Day | Client information |
| Create website structure and UI design | 2 Days | Day 3 | Requirements approval |
| Develop the website | 4 Days | Day 7 | Approved design |
| Implement contact form and validation | 1 Day | Day 8 | Website development |
| Responsive design and browser testing | 2 Days | Day 10 | Development completed |
| Client review and feedback | 1 Day | Day 11 | Testing completed |
| Final revisions | 1 Day | Day 12 | Client feedback |
| Final deployment and handoff | 1 Day | Day 13 | Client approval |

Total Estimated Duration: 13 Days

Main Milestones

- Milestone 1 – Requirements Approved: Day 1

- Milestone 2 – UI Design Approved: Day 3

- Milestone 3 – Development Completed: Day 8

- Milestone 4 – Testing Completed: Day 10

- Milestone 5 – Final Approval and Delivery: Day 13

## 6. Project Dependency

The main dependency is receiving the required content and materials from the client, such as the logo, business information, images, and contact details. Development and final delivery may be delayed if these materials or client feedback are not provided on time.

## 7. Key Project Risk and Mitigation

Risk: The client may request many new features or major changes during development, causing scope creep and delaying the project.

Mitigation Action:
I will confirm the project scope and deliverables with the client before development starts. I will also allow a limited number of revision rounds for the agreed design and features. Any new feature outside the agreed scope will be discussed separately with the client before implementation.

## 8. Professional Client Progress Update

Subject: Project Progress Update

Dear Client,

I hope you are doing well.

I would like to share a quick update on the website project. The main website structure and development have been completed, including the Home, About, Services, and Contact sections. I have also completed the responsive design and initial testing on different screen sizes.

The next step is to complete the final review and apply the agreed feedback before deployment. Please review the current version and share any required changes.

Best regards,
Osama

## 9. Quality, Final Delivery, Revisions, and Closure Checklist

Quality and Testing

- Check all website pages and links.

- Test the contact form and validation.

- Test the website on desktop, tablet, and mobile.

- Check the website on major browsers.

- Check text, images, spacing, and alignment.

- Fix identified bugs before final delivery.

Client Review and Revisions

- Send the completed version to the client for review.

- Collect and document client feedback.

- Apply agreed revisions.

- Confirm that the final requirements are completed.

- Obtain final client approval.

Final Delivery and Closure

- Deploy the final website.

- Provide the live website link.

- Provide the final project files.

- Provide basic handoff instructions.

- Confirm that all agreed deliverables have been completed.

- Close the project after final approval.

## 10. Conclusion

This project plan provides a clear roadmap for delivering the website within 13 days. Defining the scope, deliverables, responsibilities, timeline, risks, and revision process before starting the project will help reduce misunderstandings, control scope creep, and ensure professional delivery to the client.